# Thesis Topic Proposal: Retrieval-Augmented Finance QA

We propose a 13-week thesis on retrieval-augmented QA in Finance, using open benchmarks to evaluate and improve LLM-based question answering. Leveraging FinanceBench (10,231 QA items on public companies[1]) and FinBen/PIXIU (financial IE/QA tasks[2]), we will build a retrieval pipeline (FAISS + sentence-transformers) and experiment with prompts and context size. Additional data (financial news or filings) support retrieval. This low-cost, high-impact approach sidesteps deep finance expertise and expensive training, focusing instead on systems evaluation and ablation. We will benchmark against published results (GPT-4 vs. open LMs[1]), add explainability (hallucination rate, attribution), and aim for publishable insights on retrieval and prompting.

## 1. Project Overview & Scope

Problem Statement: Evaluate and improve LLM performance on financial question answering by adding retrieval of relevant documents. The thesis targets “open-book” financial QA, where each question has supporting evidence (text from filings or news). We will test how retrieval and prompt design affect accuracy, without requiring proprietary LLM fine-tuning.

Scope: Focus on existing benchmarks: FinanceBench (questions + evidence)[1] and FinBen QA tasks[2]. Use open-source models (Llama2-7B with LoRA, Flan-UL2, etc.) for inference.

Key tasks: implement retrieval, run ablations (context length, evidence quality), and analyze errors. The project includes baseline implementation, experimentation, and analysis; deliverables are code, results, and a defendable write-up.

Objectives:

- Implement a retrieval-augmented QA pipeline (sentence embeddings + FAISS index).

- Replicate baseline metrics on FinanceBench (compute EM/F1 accuracy)[1].

- Analyze effect of retrieval (vary k) and prompt variants (zero/few-shot).

- Measure hallucination rates and overlap with evidence.

- Compare open LMs to GPT-4 on a sample (for context, not main eval).

- Provide novel analysis on when retrieval helps or fails and investigate explainability (SHAP/attribution).

## 2. Datasets

| Dataset | Description & Size | Fields/Format | License/Access | Notes/Risks |
| --- | --- | --- | --- | --- |
| FinanceBench[1] | 10,231 financial QA pairs (public companies). Questions, answers, evidence. | CSV/JSON: question, answer, evidence (text excerpts). | Open (CC-BY 4.0)[1] | Download from HF (open-source). Consistent format. No missing fields known. |
| FinBen/PIXIU (QA)[2] | Subset of 36 datasets[2] focusing on QA tasks (e.g., company info, numeric inference). | Varies by task; e.g. NER: text+entities, QA: text+question+answer. Format from PIXIU repo (CSV/JSON). | MIT/Apache via Github[3] | Some datasets in FinBen are private; use only published tasks. Verify label quality (some noisy web-sourced data). |
| FinSen (Kaggle) | ~24,000 financial news headlines from 197 countries, labelled sentiment (pos/neg/neu). | CSV: text, sentiment_label. | Kaggle (CC-BY or CC0). | Good for sentiment retrieval context. Kaggle dataset (download requires account). No strong consistency issues reported. |
| Stock Prices (Yahoo/Alpha) | Historical daily OHLC prices for S&P500 companies (~500x2500 days). | CSV/API: date, open, high, low, close, volume per ticker. | Yahoo: free (no license); Alpha: free API (must cite if published). | Data retrieval code can use yfinance or AlphaVantage (free tier). Some missing days for holidays. |
| Supplemental News/Docs | SEC 10-K filings or Wikipedia company pages for evidence. E.g., 2000+ annual reports. | PDF/HTML text; or scraped Wikipedia article text. | Public domain (10-Ks are public); Wikipedia (CC BY-SA). | Parsing inconsistent formats. Use only to build retrieval index (no labeling needed). |

Notes: FinanceBench[1] is well-defined and publicly available (HuggingFace). FinBen/PIXIU contains additional tasks, but we will restrict to open QA/NLP sets (details in PIXIU repo[4]). Financial news (FinSen) and historical prices provide optional context or fallback tasks. Data consistency: FinanceBench and FinSen are curated, so labels are reliable. Stock APIs may have gaps, but prices are secondary to retrieval. Preprocessing mainly involves cleaning text (lowercase, remove boilerplate) and indexing.

## 3. Methodology Background

We will build a retrieval-augmented generation (RAG) pipeline for QA:

- Sentence Embeddings & FAISS: Use a sentence-transformers model (e.g. all-MiniLM or finance-specific SBERT) to embed candidate documents (news articles, wiki, 10-K summaries). Build a FAISS index for fast nearest-neighbor retrieval. This adds external knowledge to the model without training it[1].

- Prompt Engineering: Formulate prompts that include retrieved evidence. E.g.,

- Question: [Q] 
Relevant Info: [retrieved text…] 
Answer:

- Compare zero-shot vs few-shot vs chain-of-thought prompts (citing GPT-4 RAG results[5]). Use cost-effective open LMs: Llama2-7B via Hugging Face/LoRA or GPT-NeoX, evaluating locally.

- Models & LoRA: For inference, use Llama2-7B (13B if budget allows) with quantization (4-bit) on a 24GB GPU or CPU fallback. Optionally, use Parameter-Efficient Fine-Tuning (LoRA) on a related task (e.g. FinSen sentiment) to slightly adapt the model at low cost. LoRA models can be trained in hours on a single GPU.

- Evaluation Metrics:

  - Exact Match (EM) and F1 Score on FinanceBench answer strings (standard QA metrics).

  - Hallucination Rate: Fraction of answers not supported by evidence (manually reviewed on dev set, following FinanceBench analysis[5]).

  - Evidence Overlap: Proportion of model’s answer tokens present in retrieved text (automatically measurable).

  - Response Time: (for practical system performance metrics).

- Baseline: The FinanceBench paper’s GPT-4+retrieval baseline (81% error rate[6]) provides a reference. We will replicate simpler baselines: e.g. Flan-UL2 or Llama2 with retrieval and compare to zero-context.

- Data Split: Use provided dev/test splits for FinanceBench and any FinBen tasks. Reserve ~10% for held-out evaluation after development.

## 4. Related Work and Benchmarks

- FinanceBench (2023)[1]: 10,231 QA pairs with evidence. GPT-4 with retrieval answered correctly only ~19% of sampled questions[6], showing the task’s difficulty. Their test used 150 sample Qs (2400 answers). We will apply our system to the full dataset.

- FinBen/PIXIU (2024)[2]: Broader benchmark (36 datasets, 24 tasks). In particular, their QA tasks (e.g., financial table Qs) are similar to FinanceBench. They evaluate 15 LLMs (GPT-4 excels in IE but not in forecasting[7]).

- RAG & LLM Prompting: Retrieval augmentation is standard in NLP (e.g., RAG by Lewis et al., 2020). FinanceBench shows retrieval helps but is not sufficient[6]. We’ll build on general RAG literature to apply it to Finance.

- LoRA & Open Models: Recent work (Hu et al., 2021) shows low-cost fine-tuning (LoRA) yields competitive performance. We will compare off-the-shelf vs. small adapted models.

- Financial QA Benchmarks: Older datasets like FinQA/ConvFinQA (Dhole et al. 2022) involve table QA, which is beyond our scope (and too specialized for 3 months). FinanceBench is more aligned.

Current best numbers to beat: EM/F1 for baselines. If none exist for FinanceBench (it’s new), we’ll quote that GPT-4 on a sample got ~20% accuracy[6]. We aim to improve on this with clever retrieval/prompting.

## 5. Experiments & Novelty

Experiment 1: Retrieval Ablation. Vary number of retrieved documents (k = 0, 1, 3, 5) and measure QA accuracy on dev set. Goal: quantify retrieval benefit. Expectation: Some evidence (k≥1) helps, but diminishing returns. Success: Show optimal k and error patterns.

Experiment 2: Prompt Variants. Test zero-shot vs few-shot (2–3 examples) vs chain-of-thought prompts on a subset of FinanceBench. Goal: see if domain-specific prompts improve finance questions. Risk: Few-shot on small model may be limited by context length. We’ll measure quality (F1) and runtime.

Experiment 3: Model Comparison. Compare two inference models: (a) Llama2-7B with retrieval, (b) GPT-4 API on 200 questions (limited budget ~$50). Goal: Provide context for open models’ gap vs SOTA[6]. Risk: API budget; we keep GPT-4 use minimal (sample test data only).

Experiment 4: Evidence Quality Filtering. Pre-filter retrieved text by keyword or TF-IDF score relevance. See if removing irrelevant snippets reduces hallucination. Goal: Improve answer faithfulness (fewer hallucinations).

Experiment 5: Explainability Analysis. Apply SHAP or token-attribution (Integrated Gradients) on the model input (question+context) to highlight which words/sentences influenced the answer. Goal: Understand failures (e.g. if model ignores evidence). Novelty: Few QA papers analyze LLM attributions. Also manually annotate ~50 dev errors to classify error types (missing info, hallucination, misread question).

Likelihood of Success: High for retrieval baseline and ablations (these are engineering tasks). Medium for novel prompt improvements (depends on LLM capacity). Risk mainly that open LMs may yield modest accuracy (but even negative results are publishable insights when well analyzed).

## 6. Budget Breakdown

| Item | Unit Cost/Qty | Total Cost (est) | Notes |
| --- | --- | --- | --- |
| Cloud GPU Hours | $0.50/hour (spot) × ~100h | ~$50 | 24GB GPU spot instances (for embedding/indexing, LoRA fine-tune). Using e.g. Google Colab Pro ($10/mo) or AWS EC2 spot. |
| Storage | $0.01/GB-month × 200GB | ~$2 | Dataset (few GB), embeddings/index (tens GB). |
| GPT-4 API (OpenAI) | $0.03/1K tokens × ~10K tokens | ~$0.30 | Very minimal: 200 questions × ~50 tokens each × $0.03 = ~$0.30 for context. |
| Miscellaneous (Pub/Sub) | - | $0 | Using free tools (LoRA libraries, HF inference, etc.). |
| Total |  | ~$53 |  |

Alternatives: If spot instances unavailable, use Colab Pro ($10/mo, minimal GPU limits). Most inference can run on CPU if needed. No major software license costs. Budget is dominated by compute, which we minimized.

## 7. Timeline (13 weeks)

- Weeks 1–2: Download FinanceBench and FinBen data; build and index a corpus (e.g. all FinanceBench evidence + news). Implement FAISS retrieval.

- Weeks 3–4: Develop prompt templates; set up local inference (Llama2-7B). (Optional) Do a quick LoRA adapt on a small task (e.g. FinSen sentiment) to test fine-tuning pipeline.

- Weeks 5–8: Run main experiments: vary retrieved context size (k), test prompt formats, apply evidence filtering. Each week ends with evaluation metrics logged. Start small-scale GPT-4 tests.

- Weeks 9–10: Perform SHAP/IG attribution analyses on dev set answers; annotate ~50 error cases to identify common failure modes (hallucination, missing info, etc.).

- Week 11: Consolidate results, produce figures/tables.

- Week 12: Write draft of thesis chapters; prepare slides.

- Week 13: Polish write-up, incorporate feedback, finalize submission.

## 8. Compute and Environment

- Compute: Requires a machine with ≥16GB GPU (e.g. NVIDIA A100 40GB) for efficient Llama2 inference and LoRA training. However, 24GB (RTX 3090) is sufficient with 4-bit quantization. CPU-only is possible but much slower for LLM inference.

- Software: Python 3.10, PyTorch, Hugging Face Transformers, sentence-transformers, faiss-cpu/faiss-gpu, PEFT for LoRA, shap or captum for explainability. Example install:

- pip install torch torchvision transformers sentence-transformers faiss-cpu peft shap

- Data: FinanceBench via datasets library or HuggingFace. FinBen tasks via cloning PIXIU GitHub (MIT license)[8]. FinSen CSV from Kaggle (download manually). Use yfinance for prices.

- Reproducibility: Use fixed random seeds, log with wandb or MLflow. All code in Jupyter notebooks or scripts.

## 9. Evaluation & Explainability

- Metrics: Compute EM and F1 on the FinanceBench test set. Track retrieval relevance (top-1 hit rate of actual evidence). Use a small dev set for error analysis.

- Error Analysis: Manually label a sample of failures into categories (missing retrieval, model hallucination, multi-step reasoning error). This qualitative analysis is key novelty.

- Explainability: Apply SHAP or attention rollout to see which parts of the question+evidence influenced the answer. For instance, using captum’s Integrated Gradients on the token embeddings. Present visual examples of attributions aligning (or not) with relevant text.

## 10. Risks & Fallback

- Risk: Open LMs may score low (e.g. <30% EM). Mitigation: Emphasize analysis of why (even negative results are insightful). Use fallback tasks (sentiment + price classification) if QA fails.

- Risk: GPT-4 API cost/availability. Mitigation: Limit to few dozen calls. Use open models for most evaluation.

- Risk: Data quirks (some FinanceBench Qs have outdated answers). Mitigation: Remove or note any anomalies during preprocessing.

- Fallback: If QA pipeline proves too unpredictable, pivot to a simpler financial sentiment analysis pipeline: predict stock up/down from news (classical ML), which also allows explainability via SHAP. This still meets the budget/time and can be presented as an alternate lens.

[1] [5] [6] [2311.11944] FinanceBench: A New Benchmark for Financial Question Answering

https://arxiv.org/abs/2311.11944

[2] [3] [7] FinBen: An Holistic Financial Benchmark for Large Language Models

https://arxiv.org/html/2402.12659v2

[4] [8] GitHub - The-FinAI/PIXIU: This repository introduces PIXIU, an open-source resource featuring the first financial large language models (LLMs), instruction tuning data, and evaluation benchmarks to holistically assess financial LLMs. Our goal is to continually push forward the open-source development of financial artificial intelligence (AI). · GitHub

https://github.com/The-FinAI/PIXIU